**Project Cost Estimation**

**Assumptions:**

* **There will be 2 SW engineers (frontend and backend), 1 accountant for feasibility study and a Project manager**
* **The project would take 900 hours + 15% risk reserve =1035 hr**
* **The cost of SW engineer would be 100 LE/hr**
* **The cost of the accountant would be 70 LE/hr**
* **The cost of the PM would be 150 LE/hr**

**Cost estimation:**

* **The total cost would be= 1035 \* (100 \* 2 + 70 + 150)= 434,700 LE**